Extractor Journal

11 Feb 2016

12:24 – I'm going to start with the DBC file extractor
So, first we create the initial program file that contains the main function:

12:56 – DBC Extractor project created
NEXT: need to find out how to load in and acquire the DBC files...

Check StormLib... (dbc file extraction????)

Possible resource of
http://sfsrealm.hopto.org/inside_mopaq/chapter3.htm

Unresolved external
https://msdn.microsoft.com/en-us/library/799kze2z.aspx

https://www.cs.swarthmore.edu/~adanner/tips/cmake.php

14 Feb 2016

7:07 – Compilation now successful with the StormLib library :-)
NEXT: See if we can grab and display the contents of the list file

11:24 – The program can successfully locate and load the dbc.MPQ file.
NEXT: get it to output the list...

16:29 – The program now successfully acquires all of the DBC files in the archive :-)
NEXT: Get it to save the DBC files to disk...

17:26 – Having problems writing the file to disk.
I think it may be the file's size. I probably need to figure out how to get the actual size of the file...

DWORD SFileGetFileSize
retrieves the size of an open file.

See Four:
SfileExtractFile.cpp
line 46 on

on of a bitch!!!
I was looking at the wrong error!!!

I have the same error for
Creating the disk file's handle
Creating the disk file !!!

So, it is failing to create the handle!!!!!

20:05 – It is now writing the file, but the file is empty – 0 bytes :(

20:33 – It looks like it's getting the size of the file not the contents!

Issue was that it requires for the program to be closed before the extracted files show as being filled up.

All working now.

15 Feb 201

06:57 – Object: implement patches
We now need to allow for patched dbc files, which are how they work from Cata onwards...